## Slide 1: Agile at ChadaTech: Why Scrum Works!
By Chikeziri Noel Ohaeri

## Slide 2: Scrum Roles and Importance
Product Owner orders the Product Backlog and clarifies acceptance criteria to maximize value.
Scrum Master coaches the team, removes impediments, and ensures Scrum is understood and enacted.
Developers build the Increment each Sprint and uphold quality with the Definition of Done.
Source: Scrum Alliance (n.d.). *The Scrum team roles and accountabilities*. https://resources.scrumalliance.org/Article/scrum-team

## Slide 3: Phases in Agile
Planning and requirements are captured as user stories in a living Product Backlog refined continuously.
Design and implementation evolve each Sprint through small parts of working software.
Testing and verification are integrated into each story with automated checks and peer review.
Deployment and maintenance rely on frequent releases and inspect and adapt in Reviews and Retrospectives.
Security by design with secure SDLC practices across phases.

## Slide 4: Pros and cons of Agile
Pros (esp. for small, nimble orgs)
Clear productivity and organizational benefits
Fast feedback & adaptability through iteration
Empowered teams; easier to pivot as needs change
Challenges (esp. at medium & large scale)
Lower satisfaction at org-wide scale; adoption barriers
Coordination/dependency complexity across many teams
Tendency toward hybrid/custom frameworks instead of pure Agile
Takeaway: Agile shines for smaller, fast-moving teams; larger organizations often succeed by blending Agile with other frameworks and adding strong coordination mechanisms.
Digital.ai. (2024). The 17th State of Agile report. https://2288549.fs1.hubspotusercontent-na1.net/hubfs/2288549/RE-SA-17th-Annual-State-Of-Agile-Report.pdf

## Slide 5: Pros and Cons of waterfall
Pros
Simple, linear stages with clear deliverables
Strong emphasis on documentation
Well-defined phases reduce ambiguity Medium
Cons
Inflexible to change once underway
Testing occurs late, raising cost of fixes
Limited client engagement until the end
Koval, V. (2024, January 8). Pros and cons of Waterfall development. Medium. https://medium.com/@vlad.koval/pros-and-cons-of-waterfall-development-3e11413e8691

## Slide 6: Waterfall vs Agile
Waterfall uses sequential phases and heavy upfront requirements with late testing and harder scope change.
Agile and Scrum use short Sprints, continuous feedback, backlog reordering, and working increments every Sprint.
If we approached this project with waterfall, making important changes in the middle of the software development life cycle would not have been possible

## Slide 7: Choosing Waterfall or Agile
Use Waterfall when work is predictable with well-defined, sequential phases and stable requirements that can be specified upfront, enabling thorough documentation and cost estimates before execution.
Use Agile when requirements are likely to change and you need iterative delivery with frequent customer feedback so the team can adapt quickly and ship value continuously.
Note: Hybrid approaches are common. Fit the method to the work and constraints.
Source: Radigan, D. (n.d.). Agile vs. waterfall project management. Atlassian. https://www.atlassian.com/agile/project-management/project-management-intro

## Slide 8: References
Reference
Scrum Alliance. (n.d.). The Scrum team roles and accountabilities. https://resources.scrumalliance.org/Article/scrum-team
Radigan, D. (n.d.). Agile vs. waterfall project management. Atlassian. https://www.atlassian.com/agile/project-management/project-management-intro
Digital.ai. (2024). The 17th State of Agile report. https://2288549.fs1.hubspotusercontent-na1.net/hubfs/2288549/RE-SA-17th-Annual-State-Of-Agile-Report.pdf
Koval, V. (2024, January 8). Pros and cons of Waterfall development. Medium. https://medium.com/@vlad.koval/pros-and-cons-of-waterfall-development-3e11413e8691